## Slide 1
Designing and developing our website
Today
wk1
wk2
wk3
wk4
wk5
wk6
wk7
wk8
wk9
wk10
wk11
wk12
Decide on the technology and platform.
Completed
Create a sitemap outlining the website structure.
Completed
Identify the content for each page.
Completed
Identify the imaging for each page.
Completed
Write HTML and CSS for each page.
Started
Ensure responsive design and cross-browser compatibility.
Started
Develop frontend and backend functionality.
Not started
Implement security measures (SSL, user authentication, etc.).
Not started
Optimize content for search engines.
Not started
Deploy the website to a live server.
Not started
ACTIVITIES / PHASES
STATUS
Notes: Gantt Chart – © Copyright Continuous Improvement Toolkit . www.citoolkit.com